DJMaster Academy

Project Plan & Business Blueprint

פלטפורמת DJ Education #1 בישראל

| Vision | 10,000 DJs trained in Israel by 2027 |
| --- | --- |
| Platform | DDJ-FLX4 + Rekordbox ¦ Hebrew-first |
| Model | Freemium SaaS — ₪79/month Pro |
| Y1 Target | 1,000 subscribers ¦ ₪80K MRR |
| Status | MVP Phase — Building core content |

2024 — Confidential

# 1. Executive Summary

DJMaster Academy is Israel's first Hebrew-language online DJ education platform, purpose-built for the Pioneer DDJ-FLX4 controller and Rekordbox software. We address a clear market gap: aspiring DJs in Israel must rely on fragmented YouTube content in English, with no structured, Hebrew curriculum available.

Our platform delivers structured video courses, interactive web tools (BPM Calculator, Harmonic Mixing Wheel), a community platform, and personalized mentorship — all in Hebrew, at a fraction of the cost of private lessons.

## The Opportunity

| Metric | Value | Source |
| --- | --- | --- |
| Potential Israeli learners | 50,000+ | Market estimate |
| Average private lesson cost | ₪300/hour | Market research |
| Our monthly Pro price | ₪79/month | Competitive pricing |
| Value vs. private lessons | 3.8x cheaper | Calculated |
| Addressable market (Israel) | ₪4M+/year | Estimate |

## Key Differentiators

- 100% Hebrew — no translation barrier

- DDJ-FLX4 specific — not generic DJ content

- Interactive tools (BPM Calc, Harmonic Wheel) — free to attract leads

- Community + mentorship — not just videos

- Structured curriculum — beginner to advanced

# 2. Product Architecture

DJMaster Academy is built on 6 core modules, each serving a distinct function in the student journey:

| Module | What it does | Phase |
| --- | --- | --- |
| LMS | Video lessons, progress tracking, certificates | Phase 1-2 |
| Interactive Tools | BPM Calculator, Harmonic Wheel, Set Planner | Phase 1-2 |
| Community | Discord, forum, mix submissions, challenges | Phase 1 |
| Content Library | Cheatsheets, glossary, templates | Phase 1 |
| Commerce | Subscriptions, Stripe, affiliate | Phase 1-2 |
| Analytics | Dashboard, funnels, NPS | Phase 2-3 |

## Course Curriculum

Three-tier curriculum with 27 courses total:

| Tier | Courses | Hours | Level |
| --- | --- | --- | --- |
| Foundation (10 courses) | World of DJ, Equipment, Rekordbox, BPM Basics, EQ Mixing, Beat Matching, Harmonic Mixing, Set Building, Live Practice, First Gig | 20h | Beginner |
| Skill Development (10 courses) | Advanced EQ, Effects, Scratch, Crowd Reading, Genre Mixing, Recording, Promotion, Business of DJing, Music Theory, Advanced Rekordbox | 30h | Intermediate |
| Masterclasses (7 courses) | House, Techno, Hip-Hop, Commercial, Transitions, Club Night, Festival Sets | 15h | Advanced |

## Interactive Tools

| Tool | Description | Status |
| --- | --- | --- |
| BPM Calculator | Tap to measure BPM + interval + compatible ranges | Built |
| Harmonic Mixing Wheel | Camelot System visual wheel — compatible keys | Built |
| Set Planner | Drag-and-drop set builder with energy graph | Planned |
| FLX4 Virtual Map | Interactive controller guide | Planned |
| Practice Metronome | DJ-specific metronome with beat division | Planned |
| Mix Analyzer (AI) | Upload mix, get feedback | Phase 4 |

# 3. Business Model

## Subscription Tiers

| Plan | Price | What's Included | Target % |
| --- | --- | --- | --- |
| Free | ₪0 | 3 lessons, BPM Calc, Harmonic Wheel | 60% |
| Pro Monthly | ₪79/mo | All courses, all tools, Discord, certificates | 25% |
| Pro Yearly | ₪649/yr | Everything + ₪300 savings + bonus workshop | 12% |
| Mentorship | ₪299/mo | Pro + 1:1 Zoom + 4 mix reviews/month | 2% |
| Lifetime | ₪1,999 | Lifetime access to everything | 1% |

## Revenue Sources

| Source | Model | Projected Y1 |
| --- | --- | --- |
| Pro Subscriptions | Monthly/Yearly SaaS | ₪700K+ |
| Mentorship | High-ticket recurring | ₪150K+ |
| Workshops | ₪200-400/event | ₪50K+ |
| Affiliate (Pioneer DJ) | 5-10% commission | ₪30K+ |
| B2B Licensing | Schools/institutions | ₪18K+ |

## 3-Year Revenue Forecast

| Year | Subscribers | ARR |
| --- | --- | --- |
| Y1 | 1,000 | ₪948K |
| Y2 | 3,000 | ₪2.8M |
| Y3 | 8,000 | ₪7.5M |

# 4. Roadmap

| Phase | Timeline | Goal | Key Milestones |
| --- | --- | --- | --- |
| Phase 1: MVP | Month 1-3 | 50 students, proof of concept | 10 video lessons, landing page, Gumroad payment, Discord, 100+ email list |
| Phase 2: Growth | Month 4-9 | 500 subscribers, full LMS | Next.js platform, Stripe, user accounts, BPM Calc + Harmonic Wheel, 3 full courses |
| Phase 3: Scale | Month 10-18 | 2,000 subscribers | Mobile app, Mux video, Circle.so community, analytics, mentorship program |
| Phase 4: Expansion | Month 19-36 | 8,000+ subscribers, global | English + Arabic, AI Mix Analyzer, Pioneer DJ partnership, B2B licensing |

# 5. KPIs & Success Metrics

## North Star Metrics

| Metric | Y1 Q4 Target | Y2 Target |
| --- | --- | --- |
| MRR | ₪80K | ₪230K |
| Active Students | 1,000 | 3,000 |
| Course Completion Rate | 40%+ | 50%+ |
| NPS Score | 60+ | 70+ |
| Monthly Churn | <5% | <3% |

## Growth Metrics

| Metric | Target | Notes |
| --- | --- | --- |
| CAC (Customer Acquisition Cost) | <₪150 | Via organic + content marketing |
| LTV (Lifetime Value — Pro) | ₪800+ | ~10 months average retention |
| LTV:CAC Ratio | >5x | Healthy = 3x+ |
| Payback Period | <3 months | Before churn risk |
| YouTube Subscribers | 10,000 Y1 | Lead generation engine |
| Email List | 5,000 Y1 | Owned audience |

# 6. Technology Stack

## Phase 1 — MVP

| Role | Tool | Cost |
| --- | --- | --- |
| Website | Framer / Static HTML | Free |
| Payments | Gumroad | 10% fee |
| Email | Mailchimp | Free (500 contacts) |
| Community | Discord | Free |
| Video | YouTube Unlisted | Free |

## Phase 2 — Full Platform

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 + TypeScript + Tailwind | Full-stack React platform |
| Database & Auth | Supabase | User accounts, progress, data |
| Payments | Stripe | Subscriptions + webhooks |
| Video Hosting | Mux.com | CDN-optimized, DRM protected |
| Analytics | Mixpanel | Funnels, retention, events |

# 7. Immediate Next Steps

Priority actions for the next 30 days:

- Record Lessons 1–5 with screen recording + voiceover

- Build landing page with waitlist form (Framer or HTML)

- Set up Discord server with 5 core channels

- Create Mailchimp account and set up 7-email welcome sequence

- Post 20 TikTok/Reels videos (follow Content Calendar)

- Reach 100 email subscribers before launch

- Set up Gumroad product page for Pro Monthly

- Deploy BPM Calculator and Harmonic Wheel as free lead magnets

— — —

DJMaster Academy  |  djmaster.academy  |  2024